MPH United Order Management System

Final Collaboration Guide & Conversion Blueprint

Jack (Claude Code) + Keith (ChatGPT & Codex)

Repository: github.com/mphunited/oms

Stack: TypeScript / Next.js 16 / Supabase / Drizzle ORM / Vercel

April 2026  |  Updated after initial scaffold session

# Decisions Locked In

These are final. No more debate needed:

| Decision | Answer |
| --- | --- |
| Language | TypeScript (full stack — frontend and backend) |
| Framework | Next.js 16 (React frontend + API routes in one project) |
| Database | Supabase (managed PostgreSQL + auth + real-time + storage) |
| ORM | Drizzle ORM (replaces Prisma — better Supabase pooler compatibility, type-safe, lightweight) |
| Hosting | Vercel (zero-config deploys, one Pro seat for Jack at $20/mo) |
| UI | shadcn/ui + Tailwind CSS |
| Charts | Recharts |
| PDFs | React-PDF (@react-pdf/renderer) |
| QBO | node-quickbooks |
| Email | Resend |
| Repository | github.com/mphunited/oms |
| Jack's AI tool | Claude Code (claude.ai) |
| Keith's AI tool | ChatGPT + Codex |
| Multi-tenant | Yes — company_id on every table. MPH United now, Harding National later. |

## Note on ORM: Why Drizzle Instead of Prisma

The original plan used Prisma. During the initial scaffold session, Prisma 7 proved incompatible with Supabase's connection pooler on the project's network — migrations would not complete due to connection string and port conflicts. Drizzle ORM was selected as the replacement because:

- It connects directly via postgres-js, which works reliably with Supabase's pooler

- Migrations can be applied through Supabase's SQL Editor as a fallback

- It is fully type-safe and generates TypeScript types from the schema

- It is lighter weight and has fewer configuration layers than Prisma

# Application Navigation

The app uses a sidebar navigation. These are the confirmed nav items:

| Nav Item | Route | Notes |
| --- | --- | --- |
| Orders | /[companyId]/orders | Main working view — ongoing orders table |
| Customers | /[companyId]/customers | Customer profiles and contacts |
| Vendors | /[companyId]/vendors | Vendor profiles |
| Financials | /[companyId]/financials | Margin, revenue, date range reports |
| Invoicing | /[companyId]/invoicing | Invoice queue and QBO sync |
| Forum | /[companyId]/forum | Internal team discussion |
| Resources | /[companyId]/resources | Shared links and documents |
| Settings | /[companyId]/settings | Company config, dropdowns, users |

Documents generated from orders (POs, BOLs, Invoices) are accessed via action buttons inside the Order detail page — not via separate nav items.

## Document Generation Rules

| Document | Nav Item? | Has DB Table? | How Accessed |
| --- | --- | --- | --- |
| Purchase Order (PO) | No | No | Button inside Order detail — PDF generated from order + line item data |
| Bill of Lading (BOL) | No | Yes — bills_of_lading | Button inside Order detail — stores carrier/ship data, generates PDF |
| Invoice | Via Invoicing tab | Yes — invoices | Generated from order, tracked in invoices table, synced to QBO |

# Database Schema (Drizzle Tables)

All tables exist in Supabase. Schema managed via Drizzle. Every table has company_id for multi-tenancy.

| Table | Source in HTML App | Key Fields |
| --- | --- | --- |
| companies | settings.company | id, name, legal_name, address, email, phone, logo_url, qbo_realm_id, is_active |
| company_members | New — join table | id, company_id, user_id, role (CSR/ACCOUNTING/WAREHOUSE/ADMIN), is_active |
| users | New — no auth in HTML app | id, email, name, avatar_url, is_active |
| customers | settings.customerProfiles | id, company_id, name, contacts (JSON), ship_to (JSON), bill_to (JSON), payment_terms, is_active |
| vendors | settings.vendorProfiles | id, company_id, name, address (JSON), notes, is_active |
| orders | state.orders[] | id, company_id, order_number, customer_id, status, salesperson, csr, ship_date, delivery_date, customer_po, freight_carrier, appointment_time, appointment_notes, po_notes, freight_notes, shipper_notes, misc_notes, terms, notes, flag |
| order_line_items | order line items | id, order_id, vendor_id, description, qty, buy_each, sell_each, freight_cost, split_load |
| invoices | invoicing tab | id, order_id, invoice_number, total, status, qbo_invoice_id, issued_at, due_at, paid_at |
| bills_of_lading | BOL data on orders | id, order_id, bol_number, carrier, ship_from (JSON), ship_to (JSON), pickup_date, notes |
| dropdown_configs | settings.dropdowns | id, company_id, type (SALESPERSON/CSR/STATUS/CARRIER/PAYMENT_TERMS), values (JSON array) |
| forum_posts | state.ui.forum.posts[] | id, company_id, author_id, title, body, tag, status, is_pinned |
| forum_replies | forum replies | id, post_id, author_id, body |
| resources | state.ui.resources.items[] | id, company_id, title, url, kind, pinned, notes |
| audit_logs | New — not in HTML app | id, user_id, table_name, record_id, action, old_value, new_value, created_at |

## Order Fields — Full List

The orders table captures all fields from the Add Order form in the original HTML app:

| Field | Column Name | Type |
| --- | --- | --- |
| Order Date | created_at | timestamp (auto) |
| Salesperson | salesperson | text |
| CSR | csr | text |
| Status | status | enum |
| Customer | customer_id | foreign key |
| Vendor | vendor_id on line items | foreign key |
| Freight Carrier | freight_carrier | text |
| Customer PO | customer_po | text |
| Ship Date | ship_date | date |
| Wanted Date | delivery_date | date |
| Description | description on line items | text |
| Quantity | qty on line items | decimal |
| Buy Price | buy_each on line items | decimal |
| Sell Price | sell_each on line items | decimal |
| Part # | part_number on line items | text |
| Freight Rate Cost | freight_cost on line items | decimal |
| Terms (PPD/PPA/FOB) | terms | text |
| Appointment Time | appointment_time | timestamp |
| Appointment Notes | appointment_notes | text |
| Ship To Address | ship_to on BOL | JSON |
| Bill To Information | bill_to on customer | JSON |
| PO Notes | po_notes | text |
| Freight/Invoice Notes | freight_notes | text |
| Shipper Notes | shipper_notes | text |
| Misc Notes | misc_notes | text |

# Pages — Next.js App Router

| HTML Tab | Next.js Route | Components Needed |
| --- | --- | --- |
| Dashboard | /[companyId]/dashboard | HeroStats, StatusDistribution, WeeklyCharts, Checklist, Scratchpad |
| Ongoing Orders | /[companyId]/orders | OrdersTable, FilterBar, MultiSelectFilter, StatusBadge, NotesModal, ChecklistModal |
| Add Order | /[companyId]/orders/new and /[companyId]/orders/[id]/edit | OrderForm, SplitLoadRows, LiveSummary, DescriptionChips, VendorNote |
| Financials | /[companyId]/financials | FinancialDashboard, DateRangeFilter, MarginChart, CustomerBreakdown |
| Invoicing | /[companyId]/invoicing | InvoiceQueue, InvoiceDetail, QBOSyncStatus |
| Resources | /[companyId]/resources | ResourceList, ResourceForm, PinToggle |
| Forum | /[companyId]/forum | ThreadList, ThreadDetail, ReplyForm, TagFilter |
| Settings | /[companyId]/settings | CompanySettings, DropdownManager, CustomerProfiles, VendorProfiles, UserManagement |
| Login (new) | /login | LoginForm (Supabase Auth) |

# API Routes

| API Route | What It Does |
| --- | --- |
| /api/orders | CRUD for orders. GET (list with filters), POST (create), PUT (update) |
| /api/orders/[id] | GET/PUT/DELETE for a single order |
| /api/customers | CRUD for customers |
| /api/vendors | CRUD for vendors |
| /api/documents/po/[id] | Generate PO PDF from order data — no separate table |
| /api/documents/bol/[id] | Generate BOL PDF and save to bills_of_lading table |
| /api/documents/invoice/[id] | Generate Invoice PDF from order |
| /api/invoicing | Invoice queue management, QBO sync |
| /api/forum | CRUD for forum posts and replies |
| /api/resources | CRUD for shared resources/links |
| /api/admin/settings | Company settings, dropdown management |
| /api/qbo/* | QuickBooks Online OAuth, invoice push, payment webhooks |

# Build Order

## Phase 1: Foundation (Complete)

- Next.js 16 project scaffolded with TypeScript, Tailwind, shadcn/ui

- Supabase project created, all tables created via SQL

- Drizzle ORM installed and configured

- Login page built with Supabase Auth — working

- App layout with sidebar navigation — working

- Multi-tenant routing via /[companyId]/ — working

## Phase 2: Core Order Management (Current)

| Jack Builds | Keith Builds |
| --- | --- |
| Order creation form (all fields, split loads, live summary) | Vendor management (profiles, search, CRUD) |
| Ongoing orders table (filters, search, status badges) | Settings page (company config, dropdown manager) |
| Order status tracking and flag toggle | Customer profiles table |
| Notes modal and CSR checklist modal | Vendor profiles table |

## Phase 3: Documents & Tabs

| Jack Builds | Keith Builds |
| --- | --- |
| Dashboard (stats, charts, checklist, scratchpad) | PO PDF template |
| Financials tab (date range, margin charts) | BOL PDF template |
| Forum tab (posts, replies, tags) | Invoice PDF template |
| Resources tab (links, pinning, categories) | Email integration (Resend) |

## Phase 4: Invoicing & QBO

| Jack Builds | Keith Builds |
| --- | --- |
| Invoicing tab (queue, filters, status) | QBO OAuth 2.0 connection flow |
| Invoice generation from orders | QBO invoice push and bill sync |
| Data import from Excel (historical orders) | QBO payment webhook receiver |

## Phase 5: Polish & Launch

- Mobile-responsive optimization

- Audit logging for all data changes

- Export/backup functionality

- User acceptance testing with full team (Christina, Gracie, Renee, etc.)

- Performance testing with real data volumes

- Add Harding National as second tenant

# Environment Variables (.env.local)

Required variables in .env.local — never commit this file to GitHub:

| Variable | Where to Find It | Notes |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase → Settings → API → Project URL | Safe to expose to browser |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase → Settings → API → anon public | Safe to expose to browser |
| SUPABASE_SERVICE_ROLE_KEY | Supabase → Settings → API → service_role | Server-side only — never prefix with NEXT_PUBLIC_ |
| DATABASE_URL | Supabase → Connect button → Transaction Pooler (port 6543) | Used by Drizzle at runtime |
| DIRECT_URL | Supabase → Connect button → Session Pooler (port 5432) | Used for migrations if needed |

Important: Use the Connect button in Supabase dashboard to find connection strings — not Settings → Database. The Connect button shows all three connection types (Direct, Session Pooler, Transaction Pooler).

# Collaboration Workflow

## Daily Workflow

- Both start by pulling latest code: git pull

- Jack opens Claude Code → pointed at the oms folder → describes what to build → Claude edits files directly

- Keith opens ChatGPT or Codex → pastes CLAUDE.md for context → generates code → copies into VS Code

- Both test locally: npm run dev → visit localhost:3000

- Both commit and push when done: git add . && git commit -m "message" && git push

## Staying Consistent

- CLAUDE.md in the project root is the single source of conventions — both AI tools follow it

- Build one reference page together first to establish patterns before splitting work

- Briefly review each other's commits after pulling — catch inconsistencies early

- If conventions need updating, edit CLAUDE.md and commit it — both AI tools will see it

## What Each Person Keeps Handy

| Jack (Claude Code) | Keith (ChatGPT / Codex) |
| --- | --- |
| Claude Code reads the entire project automatically — no need to paste files | Paste CLAUDE.md into ChatGPT at start of each session for project context |
| Claude Team Project has reference files and shared instructions | Keep a copy of the Drizzle schema and folder structure handy |
| CLAUDE.md in project root gives Claude Code automatic context | Codex (if connected to repo) reads the project directly |